Document (19-a)

2.3 Change Plan (Outline)

(1) Project Proposal

| Description | Provide sufficient information for a decision to be made |
| --- | --- |
| Purpose | Convert idea/ policy |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |

(3) Project business plan

| Description | Define the project |
| --- | --- |
| Purpose | Start up document |
| Contains | Basic details of project |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |

(4) Risk register

| Description | A list of all risks |
| --- | --- |
| Purpose | To manage the risk |
| Contains | List of all risks |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |
| Description | Define the project |
| Purpose | Start up document |
| Contains | Basic details of project |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |

(6) Issue register

| Description | A list of all issues |
| --- | --- |
| Purpose | To manage issued associated with the project |
| Contains | List of all risks |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |
| Description | Define the project |
| Purpose | Start up document |
| Contains | Basic details of project |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |

3.1 MONITORING PROJECT PROGRESS

Milestones  (EXCEL FILE) Attachment (1)

Work breakdown plan

| Output Name-1 | Activity Task 1 Task 2 Task 3 |
| --- | --- |
| Output Name-2 | Activity Task 1 Task 2 Task 3 |

Gantt Chart (EXCEL FILE) Attachment (2)

| Step 1. Increase urgency | People start telling each other “Let’s go, we need to change things |
| --- | --- |
| What is the change to be accomplished (the goal)? | The first level of change management is generic enough to apply to any type of change, whether it's the creation of a new department or the implementation of a new technology. At this generic level, change management methods are mostly targeted at understanding the human response to change and creating effective strategies for engaging people to achieve change. The second level of change management includes methods that are specific to a particular change. For example, in technology implementations, specific actions include establishing and communicating the business case for change, ongoing relationship building, communication and training for affected staff, redesigning business processes, and creating and sustaining groups to manage the project. While some of these activities apply to other types of - Draw on the beliefs, mission, and environment of the organization. Describe what you want to see in the future., - Be specific to each organization. - Be positive and inspiring. - Do not assume that the system will have the same framework as it does today. - Be open to dramatic modifications to current organization, methodology, teaching techniques, facilities, etc Business Reason Committed Leadership . Energized People Describe the change at hand. What is our current state relative to this change? What is our desired state relative to this change? |
| Step 2. Build the guiding team | A group powerful enough to guide a big change is formed and they start to work together well. |
| What are the necessary steps or stages along the way (sometimes referred to as the critical path) | (2) Stakeholder management plan 3.2 Assess impact of change on stakeholders Description; List of all stake holders. Purpose; All stakeholders who are affected. Contains. When is it prepared. Who prepares. Target audience. Updated how often. Who owns?. Who approves?. Life span. Comment. What are the stages that people go through when engaged in a significant change? Stake holder - Types of stakeholder - Researching stakeholders: - Stakeholder interests - Stakeholder personal analysis - The nature of opposition - The nature of support - Stakeholder mapping Understanding the task - Historical Review - Context Analysis. - Structural Analysis: - Causal Analysis: - Change Complexity Analysis: #### Building the plans Commitment Plan ## The collaboration spectrum <==== Pull ====; === Push ===>. Collaborative; Consultative; Directive; Coercive. ###### 4 Rooms Apartment Contentnet; Renewal. Denial; Confusion. Holding Environment. . Paying Attention. Variety, Rhythm, Style and Go-figure The And-And Dialectic |
| Step 3. Get the vision right | The guiding team develops the right vision and strategy for the change effort |
| What strategies will be needed to achieve each of these steps (This is where you will develop the details) | Understand the stakeholders have stakeholder’s view by making - Direct one-to-one interviews, t - Questionnaires - Focus groups. As stakeholder’s interest Work-related Personal-related What about personal change? Have stakeholder’s interest by applying Root cause analysis, Chunk up methods. Stakeholder personal analysis examine motivation, perceptions, power, effect, and influencing them stakeholders who are opposing the change, a deep analysis of their personality Now that you have defined your current and desired states, transfer them to the Force Field Map (flipchart). 3.3 Evaluate change management process by seeking feedback from all stakeholders 2. Force Identification and Labeling Advanced Force Field Only ##### FORCE; Resisting (R) or Supporting (S)?; Importance (low, med, high); Ease of Changing (low, med, high); Priority (numerical rating or low, med, high). (3.4) Compare actual outcomes of change with expected outcome Desired State: Exercising four times a week, including a regular activity that I do three of those four times. Resisting Forces; no money for club membership evening activities – profession assn, kids irregular work schedule no time always tired trick knee. Current State: Exercising only occasionally, when time allows or others suggest it.. Supporting Forces; desire to exercise most of my life I’ve enjoyed regular exercise spring is coming ymca is five minutes away wish to plan vacation in the Rockies. ### Force Field Map (simple version) Transfer this diagram to a flipchart: Desired State:. Resisting Forces. Current State:. Supporting Forces. Understanding values Drivers (beliefs, values, goals), perceptions, potential triggers. - What are their career goals? - What are their social goals? - What other goals do they have? - How are any of these affected by the change? ##### Change Delivery Plan Commitment Plan - Organizing for change - Alignment of responsibilities for change. - A visible and regularly-updated schedule of activities. - Measurement of change and regular reporting. - Open and regular communication at all levels. - Timely escalation of issues. ##### Communication Step 4 Communicate for buy-in People begin to buy into the change, and this shows in their behaviour First is the impact method, where large amounts of change are bundled together to show how much has changed. Second is the dripping-tap method, where a steady stream of evidence is used to keep the change up-front and visible predict what will happen evidence. Tips for Communicating Change - Ask people for their opinion before you implement change. - Be so thoroughly familiar with what you are communicating that you can summarize it in a short sentence. - Explain the change in language people understand. - Explain the change in terms of how it will affect them rather than what's in it for the school district. - Anticipate how people will react, the questions they'll raise and the issues that may result. - Design your communication to answer those concerns immediately. - Keep your personal key communicators up-to-date regularly. - Expect the change to generate a corps of resisters and appreciate them. - In addition to encouraging them to participate in the implementation of the change, listen to what they have to say: - Solicit ideas that will strengthen what you want to do. - Identify the people in your community who you can come to for advice regarding new ideas. - Be direct in stating the change and explaining the rationale for the change in relation to the overall goals you wish to achieve. - Keep communicating about the change after it has been made. Recognize and celebrate its successful implementation. (7) Communication strategy plan Description; List of all stake holders. Purpose; All stakeholders who are affected. Contains. When is it prepared. Who prepares. Target audience. Updated how often. Who owns?. Who approves?. Life span. Comment. |
| Step 5 Empower action | More people feel able to act and do act , on the vision |
| Who will be responsible for carrying out the strategies | Strategies-----------------Person Strategies; Responsible Person. |
| Step 6 Create short term wins | Momentum builds as people try to fulfil the vision, while fewer and fewer resist change |
| By when (time line) | Strategies--------Time Strategies; Time. |
| What resources are needed | Strategies------------Resources Strategies; Resources. |
| Step 7 Don’t let up | People make wave after wave of changes until the vision is fulfilled |
| What endorsement do you need to provide for your plan (and how will you gain it)? | ## Method Complete the table below, in the order of the items as numbered. Beliefs and Mental models; Values and Preferences; Attitudes, Styles, and Behaviors; Organizational Intentions and Goals. Is now; 5. What are the underlying beliefs and mental models that lead to current values and visible behaviors?; 4. What are the real values and preferences that explain current attitudes, etc.; 1. What attitudes, styles and behaviors do we see now 3. Will current attitudes, etc. lead to achievement of goals?; 2. What are our organizational intentions and goals?. Must be; 8. What underlying beliefs and mental models must change?; 7. What changes in values and preferences are needed?; 6. What attitudes, decision styles and behaviors will lead to organizational intent and goals?. Beliefs and Mental models; Values and Preferences; Attitudes, Styles, and Behaviors; Organizational Intentions and Goals. Is now. Must be. There are two further steps to carry this forward into practical action: 9. What actions must we take? Who will do what, when? 10. How will we ensure and assure that necessary change is happening? |
| What risk management strategies can be put in place (that is , what could go wrong, and how will this be achieved)? | Forecasting risks (4) Risk register Description; List of all risks. Purpose; Manage risk. Contains; List of all risks. When is it prepared. Who prepares. Target audience. Updated how often. Who owns?. Who approves?. Life span. Comment. Risk Management Plan What is the business reason? What are the benefits and reduced risks/costs? What are the downside business risks? How does the cost/benefit of this change compare to other changes the organization is making now or could make? Ask for resources? Sell to, negotiate with, and confront stakeholders as needed? Are other levels of leadership, above and below, supportive of the change? What are the costs and benefits of the change to the staff? What are the costs and benefits of the change to other key groups who are affected by the change? How does this change stack up against others that staff are facing and could take on? How does this change stack up against others that other key groups are facing or could take on? How able is this staff to come together to understand joint concerns to act together in meeting them? |
| Step 8 Make changes stick | New and winning behaviour continues, despite the pull of tradition, turn over of change leaders etc. |
| Evaluation (how will the process, outcomes and impact be measured) | Strategies---Outcome----Measurement How it works There are four basic stages to BPI. Click on any of the areas below for a full explanation and examples. |

2.4 Obtain endorsement for change plan from relevant personnel

| Person | Endorsement |
| --- | --- |

(5) Project status report

| Description | Current status of project |
| --- | --- |
| Purpose | Start up document |
| Contains | Details of project against milestones |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |

(8) Training strategy

| Description |  |
| --- | --- |
| Purpose |  |
| Contains |  |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |

(9) Project overview closure report

(3.4 ) Compare actual outcome of change by expected outcome

| Expected outcome | Actual outcome | Comment |
| --- | --- | --- |

(3.5) Assess effectiveness of leadership behaviour through self reflection and feedback from members of team

Leadership behaviour assessment

(9) Project overview closure report

| Description |  |
| --- | --- |
| Purpose |  |
| Contains |  |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |

Document (19-b)

Elements and performance criteria addressed

2.3, 2.4, 3.1, 3.2, 3.3, 3.4 and 3.5 in red fonts

2.3 Change Plan (Filled)

(1) Project Proposal

| Description | Provide sufficient information for a decision to be made |
| --- | --- |
| Purpose | Convert idea/ policy |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |

(3) Project business plan

| Description | Define the project |
| --- | --- |
| Purpose | Start up document |
| Contains | Basic details of project |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |

(4) Risk register

| Description | A list of all risks |
| --- | --- |
| Purpose | To manage the risk |
| Contains | List of all risks |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |
| Description | Define the project |
| Purpose | Start up document |
| Contains | Basic details of project |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |

(6) Issue register

| Description | A list of all issues |
| --- | --- |
| Purpose | To manage issued associated with the project |
| Contains | List of all risks |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |
| Description | Define the project |
| Purpose | Start up document |
| Contains | Basic details of project |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |

3.1 MONITORING PROJECT PROGRESS

Milestones  (EXCEL FILE) Attachment (1)

Work breakdown plan

| Output Name-1 | Activity Task 1 Task 2 Task 3 |
| --- | --- |
| Output Name-2 | Activity Task 1 Task 2 Task 3 |

Gantt Chart (EXCEL FILE) Attachment (2)

| Step 1. Increase urgency | People start telling each other “Let’s go, we need to change things |
| --- | --- |
| What is the change to be accomplished (the goal)? | The first level of change management is generic enough to apply to any type of change, whether it's the creation of a new department or the implementation of a new technology. At this generic level, change management methods are mostly targeted at understanding the human response to change and creating effective strategies for engaging people to achieve change. The second level of change management includes methods that are specific to a particular change. For example, in technology implementations, specific actions include establishing and communicating the business case for change, ongoing relationship building, communication and training for affected staff, redesigning business processes, and creating and sustaining groups to manage the project. While some of these activities apply to other types of - Draw on the beliefs, mission, and environment of the organization. Describe what you want to see in the future., - Be specific to each organization. - Be positive and inspiring. - Do not assume that the system will have the same framework as it does today. - Be open to dramatic modifications to current organization, methodology, teaching techniques, facilities, etc Business Reason Committed Leadership . Energized People Describe the change at hand. What is our current state relative to this change? What is our desired state relative to this change? |
| Step 2. Build the guiding team | A group powerful enough to guide a big change is formed and they start to work together well. |
| What are the necessary steps or stages along the way (sometimes referred to as the critical path) | (2) Stakeholder management plan 3.2 Assess impact of change on stakeholders Description; List of all stake holders. Purpose; All stakeholders who are affected. Contains. When is it prepared. Who prepares. Target audience. Updated how often. Who owns?. Who approves?. Life span. Comment. What are the stages that people go through when engaged in a significant change? Stake holder - Types of stakeholder - Researching stakeholders: - Stakeholder interests - Stakeholder personal analysis - The nature of opposition - The nature of support - Stakeholder mapping Understanding the task - Historical Review - Context Analysis. - Structural Analysis: - Causal Analysis: - Change Complexity Analysis: #### Building the plans Commitment Plan ## The collaboration spectrum <==== Pull ====; === Push ===>. Collaborative; Consultative; Directive; Coercive. ###### 4 Rooms Apartment Contentnet; Renewal. Denial; Confusion. Holding Environment. . Paying Attention. Variety, Rhythm, Style and Go-figure The And-And Dialectic |
| Step 3. Get the vision right | The guiding team develops the right vision and strategy for the change effort |
| What strategies will be needed to achieve each of these steps (This is where you will develop the details) | Understand the stakeholders have stakeholder’s view by making - Direct one-to-one interviews, t - Questionnaires - Focus groups. As stakeholder’s interest Work-related Personal-related What about personal change? Have stakeholder’s interest by applying Root cause analysis, Chunk up methods. Stakeholder personal analysis examine motivation, perceptions, power, effect, and influencing them stakeholders who are opposing the change, a deep analysis of their personality Now that you have defined your current and desired states, transfer them to the Force Field Map (flipchart). 3.3 Evaluate change management process by seeking feedback from all stakeholders 2. Force Identification and Labeling Advanced Force Field Only ##### FORCE; Resisting (R) or Supporting (S)?; Importance (low, med, high); Ease of Changing (low, med, high); Priority (numerical rating or low, med, high). (3.4) Compare actual outcomes of change with expected outcome Desired State: Exercising four times a week, including a regular activity that I do three of those four times. Resisting Forces; evening activities – profession assn, kids no money for club membership irregular work schedule no time trick knee always tired. Current State: Exercising only occasionally, when time allows or others suggest it.. Supporting Forces; desire to exercise most of my life I’ve enjoyed regular exercise spring is coming wish to plan vacation in the Rockies ymca is five minutes away. ### Force Field Map (simple version) Transfer this diagram to a flipchart: Desired State:. Resisting Forces. Current State:. Supporting Forces. Understanding values Drivers (beliefs, values, goals), perceptions, potential triggers. - What are their career goals? - What are their social goals? - What other goals do they have? - How are any of these affected by the change? ##### Change Delivery Plan Commitment Plan - Organizing for change - Alignment of responsibilities for change. - A visible and regularly-updated schedule of activities. - Measurement of change and regular reporting. - Open and regular communication at all levels. - Timely escalation of issues. ##### Communication Step 4 Communicate for buy-in People begin to buy into the change, and this shows in their behaviour First is the impact method, where large amounts of change are bundled together to show how much has changed. Second is the dripping-tap method, where a steady stream of evidence is used to keep the change up-front and visible predict what will happen evidence. Tips for Communicating Change - Ask people for their opinion before you implement change. - Be so thoroughly familiar with what you are communicating that you can summarize it in a short sentence. - Explain the change in language people understand. - Explain the change in terms of how it will affect them rather than what's in it for the school district. - Anticipate how people will react, the questions they'll raise and the issues that may result. - Design your communication to answer those concerns immediately. - Keep your personal key communicators up-to-date regularly. - Expect the change to generate a corps of resisters and appreciate them. - In addition to encouraging them to participate in the implementation of the change, listen to what they have to say: - Solicit ideas that will strengthen what you want to do. - Identify the people in your community who you can come to for advice regarding new ideas. - Be direct in stating the change and explaining the rationale for the change in relation to the overall goals you wish to achieve. - Keep communicating about the change after it has been made. Recognize and celebrate its successful implementation. (7) Communication strategy plan Description; List of all stake holders. Purpose; All stakeholders who are affected. Contains. When is it prepared. Who prepares. Target audience. Updated how often. Who owns?. Who approves?. Life span. Comment. |
| Step 5 Empower action | More people feel able to act and do act , on the vision |
| Who will be responsible for carrying out the strategies | Strategies-----------------Person Strategies; Responsible Person. |
| Step 6 Create short term wins | Momentum builds as people try to fulfil the vision, while fewer and fewer resist change |
| By when (time line) | Strategies--------Time Strategies; Time. |
| What resources are needed | Strategies------------Resources Strategies; Resources. |
| Step 7 Don’t let up | People make wave after wave of changes until the vision is fulfilled |
| What endorsement do you need to provide for your plan (and how will you gain it)? | ## Method Complete the table below, in the order of the items as numbered. Beliefs and Mental models; Values and Preferences; Attitudes, Styles, and Behaviors; Organizational Intentions and Goals. Is now; 5. What are the underlying beliefs and mental models that lead to current values and visible behaviors?; 4. What are the real values and preferences that explain current attitudes, etc.; 1. What attitudes, styles and behaviors do we see now 3. Will current attitudes, etc. lead to achievement of goals?; 2. What are our organizational intentions and goals?. Must be; 8. What underlying beliefs and mental models must change?; 7. What changes in values and preferences are needed?; 6. What attitudes, decision styles and behaviors will lead to organizational intent and goals?. Beliefs and Mental models; Values and Preferences; Attitudes, Styles, and Behaviors; Organizational Intentions and Goals. Is now. Must be. There are two further steps to carry this forward into practical action: 9. What actions must we take? Who will do what, when? 10. How will we ensure and assure that necessary change is happening? |
| What risk management strategies can be put in place (that is , what could go wrong, and how will this be achieved)? | Forecasting risks (4) Risk register Description; List of all risks. Purpose; Manage risk. Contains; List of all risks. When is it prepared. Who prepares. Target audience. Updated how often. Who owns?. Who approves?. Life span. Comment. Risk Management Plan What is the business reason? What are the benefits and reduced risks/costs? What are the downside business risks? How does the cost/benefit of this change compare to other changes the organization is making now or could make? Ask for resources? Sell to, negotiate with, and confront stakeholders as needed? Are other levels of leadership, above and below, supportive of the change? What are the costs and benefits of the change to the staff? What are the costs and benefits of the change to other key groups who are affected by the change? How does this change stack up against others that staff are facing and could take on? How does this change stack up against others that other key groups are facing or could take on? How able is this staff to come together to understand joint concerns to act together in meeting them? |
| Step 8 Make changes stick | New and winning behaviour continues, despite the pull of tradition, turn over of change leaders etc. |
| Evaluation (how will the process, outcomes and impact be measured) | Strategies---Outcome----Measurement How it works There are four basic stages to BPI. Click on any of the areas below for a full explanation and examples. |

2.4 Obtain endorsement for change plan from relevant personnel

| Person | Endorsement |
| --- | --- |

(5) Project status report

| Description | Current status of project |
| --- | --- |
| Purpose | Start up document |
| Contains | Details of project against milestones |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |

(8) Training strategy

| Description |  |
| --- | --- |
| Purpose |  |
| Contains |  |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |

(9) Project overview closure report

(3.4 ) Compare actual outcome of change by expected outcome

| Expected outcome | Actual outcome | Comment |
| --- | --- | --- |

(3.5) Assess effectiveness of leadership behaviour through self reflection and feedback from members of team

Leadership behaviour assessment

(9) Project overview closure report

| Description |  |
| --- | --- |
| Purpose |  |
| Contains |  |
| When is it prepared |  |
| Who prepares |  |
| Target audience |  |
| Updated how often |  |
| Who owns? |  |
| Who approves? |  |
| Life span |  |
| Comment |  |