## Slide 1: CS 501: Software Engineering Fall 2000
Lecture 2
The Software Process

## Slide 2: Administration
 Web site
Correct URL is:
http://www.cs.cornell.edu/Courses/cs501/2000fa/
 Project planning -- any questions?

## Slide 3: Books
 Frederick P. Brooks, Jr. The Mythical Man Month. Addison-Wesley, 1972.
 Ian Sommerville, Software Engineering, 6th edition. Addison-Wesley, 2000.
 Grady Booch, James Rumbach, Ivar Jacobson, The Unified Modeling Language. Addison-Wesley 1999.
See the Readings page on the CS 501 Web Site

## Slide 4: Software Process
Fundamental Assumption:
Good processes lead to good software
Good processes reduce risk

## Slide 5: Risk Management
What can go wrong in a software project?
How can the risk be reduced?

## Slide 6: The Software Process (Simplified)
Requirements
Operation and
Maintenance
Implementation
Design
Feasibility and
Planning

## Slide 7: The Waterfall Model
Requirements
Definition
System and
Software design
Programming
and Unit Testing
Integration and
System Testing
Operation and
Maintenance

## Slide 8: Requirements Analysis and Definition
The system's services, constraints and goals are established by consultation with system users. They are then defined in a manner that is understandable by both users and development staff.
This phase can be divided into:
 Feasibility study (often carried out separately)
 Requirements analysis
 Requirements definition
 Requirements specification

## Slide 9: System and Software Design
System design: Partition the requirements to hardware or software systems. Establishes an overall system architecture
Software design: Represent the software system functions in a form that can be transformed into one or more executable programs
 Unified Modeling Language (UML)

## Slide 10: Programming and Unit Testing
The software design is realized as a set of programs or program units. (Written specifically, acquired from elsewhere, or modified.)
Individual components are tested against specifications.

## Slide 11: Integration and System Testing
The individual program units are:
 integrated and tested as a complete system
 tested against the requirements as specified
 delivered to the client

## Slide 12: Operation and Maintenance
 Operation: The system is put into practical use.
 Maintenance: Errors and problems are identified and fixed.
 Evolution: The system evolves over time as requirements change, to add new functions or adapt the technical environment.
 Phase out: The system is withdrawn from service.

## Slide 13: Discussion of the Waterfall Model
Advantages:
 Process visibility
 Dependence on individuals
 Quality control
 Cost control
Disadvantages:
Each stage in the process reveals new understanding of the previous stages, that requires the earlier stages to be revised.

## Slide 14: Feedback in the Waterfall Model
Requirements
Definition
System and
Software design
Programming
and Unit Testing
Integration and
System Testing
Operation and
Maintenance

## Slide 15: Iterative Refinement (Evolutionary Development)
Concept: Initial implementation for user comment, followed by refinement until system is complete.
 Vaporware: user interface mock-up
 Throw-away software components
 Dummy modules
 Rapid prototyping
 Successive refinement

## Slide 16: Iterative Refinement
Requirements
Design
Implementation
(prototype)
Evaluation

## Slide 17: Iterative Refinement
Outline
Description
Concurrent
Activities
Requirements
Design
Implementation
Initial
Version
Intermediate
Versions
Final
Version

## Slide 18: Iterative Refinement & Software Process
Outline
Description
Concurrent
Activities
Requirements
Design
Implementation
Final
Version

## Slide 19: Iterative Refinement
When is iterative refinement appropriate?

## Slide 20: Iterative Refinement + Waterfall Model: Graphics for Basic
Outline Description: Add vector graphics to Dartmouth Basic.
Phase 1: Extend current language with a preprocessor and run-time support package. (1976/77)
Phase 2: Write new compiler and run-time system incorporating graphics elements. (1978/80)

## Slide 21: Iterative Refinement + Waterfall Model: Graphics for Basic
Design Issues:
 Pictorial subprograms: coordinate systems, window/viewport
 User specification of perspective
Design Strategy: (Iterative Refinement)
 Write a series of prototypes with various proposed semantics
 Evaluate with a set of programming tasks

## Slide 22: Iterative Refinement + Waterfall Model: Graphics for Basic
Phase 1: Implementation (Waterfall)
 When the final specification was agreed, the entire preprocessor and run-time support were recoded.
 The system was almost entirely bug-free.
Phase 2: New compiler (Waterfall)
Phase 1 was used as the requirements definition for the final version.

## Slide 23: Observations about Software Processes
Completed projects should look like the Waterfall Model
but ... the development process is always partly evolutionary.
Risk is lowered by:
 Prototyping key components
 Dividing into phases
 Following a visible software process
 Making use of reusable components