## Slide 1
The basic traditional design procedure (Art. 1.3), which has been widely used for
many years, and commonly used variations of it have resulted in many excellent
buildings. It needs improvement, however, because clients cannot be certain that
its use gives the best value for the money or that the required performance could
not have been attained at lower cost. The uncertainty arises because historically:
1. Actual construction costs often exceed low bids or negotiated prices, because of design changes during construction; unanticipated delays during construction, which increase costs; and unforeseen conditions, such as unexpectedly poor sub- surface conditions that make excavation and foundation construction more ex- pensive.
2. Construction, operation, or maintenance costs are higher than estimated, because of design mistakes or omissions.
3. Separation of design and construction into different specialties leads to under- estimated or overestimated construction costs and antagonistic relations between designers and builders.
4. Construction costs are kept within the client’s budget at the expense of later higher operating, maintenance, and repair costs.
5. Coordination of the output of architects and consultants is not sufficiently close for production of an optimum building for the client’s actual needs.