## Slide 1: Organizational Change Dr. Gary J. Evans, PMP
CVR/IT Consulting

## Slide 2: Presentation Outline
  Define Organizational Change
  What is there to manage?
  Resistance to Change
  Managing Organizational Change

## Slide 3: Organizational Change Management
It is not uncommon for an organization to choose to conduct a project that will have impact on the organization itself. Examples:
  New Time and Attendance System
  New email system
  Transition from paper to electronic Requisitions
  Change from primarily print to primarily electronic media
  Introduction of a new technology (e.g. EDMS)
  Distribution of workers in new office space

## Slide 4: Organizational Change Management
Upper Management undertakes these projects because they believe that there is sufficient gain to the organization to warrant the expense.
And Upper Management usually moves forward on the basis that since it is in everyone’s best interest, those individuals affected will of course endorse the project and work to make it a success.
And all too often Upper Management receives a rude shock.

## Slide 5: Organizational Change Management
It can be very difficult to introduce change to an organization. Failure to recognize and deal with this fact has been the cause of many project failures.
  Folger & Skarlicki (1999) - "organizational change can generate skepticism and resistance in employees, making it sometimes difficult or impossible to implement organizational improvements" (p. 25).

## Slide 6: Organizational Change Management
As the Management Team, you must be aware of the extent to which your projects may introduce organizational change, and then you must deal with this issue.
  Coetsee (1999) states "management's ability to achieve maximum benefits from change depends in part on how effectively they create and maintain a climate that minimizes resistant behavior and encourages acceptance and support" (p. 205).

## Slide 7: Organizational Change Management
The PMBOK makes scant reference to organizational change.
  This may be deliberate, since the PMBOK is designed to address those aspects of Project Management that are common to most or all projects, and there are many types of projects for which Organizational Change is not a significant factor (e.g. Construction of a new building).

## Slide 8: Organizational Change Management
Nonetheless, Organizational Change Management can be of serious concern to any organization whose projects will require change either in its customers or within the organization itself.
So we will focus on Organizational Change here, in an effort to give you some insight on how to more effectively manage the People side of technology projects.

## Slide 9: Organizational Change Management
What is Organizational Change?
  It is generally considered to be an organization-wide change, as opposed to smaller changes such as adding a new person. (See first slide of this section for examples)
  It includes the management of changes to the organizational culture, business processes, physical environment, job design / responsibilities, staff skills / knowledge and policies / procedures.
  When the change is fundamental and radical, one might call it organizational transformation

## Slide 10: Organizational Change Management
What provokes Organizational Change? Examples:
  Management adopts a strategy to accomplish some overall goal
  May be provoked by some major outside driving force, e.g., substantial cuts in funding
  An Organization may wish to evolve to a different level in their life cycle, e.g. from traditional government to e-government
  Transition to a new chief executive can provoke organization-wide change when his or her new and unique personality pervades the entire organization

## Slide 11: Organizational Change Management
Take a moment to think of an example of organizational change that you have experienced.
  Was it successful? Did it go smoothly?
  What were your feelings early on? Later?
  What did the people around you say about it?

## Slide 12: Organizational Change Management
Why is Organization-wide Change difficult to accomplish?
  Organizations go through four stages on the way to achieving their strategic objective:
    Denial
    Resistance
    Exploration
    Renewal

## Slide 13: Organizational Change Management
  As the Organization works its way through these stages, there can be a negative impact on Productivity. This is referred to as the Productivity Dip and is portrayed on the next slide.

## Slide 14: Organizational Change Management

## Slide 15: Organizational Change Management
  Minimizing the size and duration of this Productivity Dip is dependent upon quickly creating acceptance to the strategic plan and all that it entails.
  But gaining that acceptance is often a difficult process, as some employees will, for various reasons, seek to block the change

## Slide 16: Organizational Change Management
Factors in Organizational Change
  Efforts by employees to block the intended change is referred to as Resistance to Change.
  Resistance to Change has been defined as:
    ”...behavior which is intended to protect an individual from the effects of real or imagined change" - Alvin Sander, 1950
    ”...any conduct that serves to maintain the status quo in the face of pressure to alter the status quo“ – Zaltman and Duncan, 1974

## Slide 17: Organizational Change Management
Factors in Organizational Change
  Resistance is a natural and inevitable reaction in an organization. You can expect it
  Resistance is sometimes hidden, so it may be necessary to take active steps to find it
  There are many reasons for resistance; it is important to understand it
  We manage resistance by working with people, and helping them deal with their concerns
  There are many ways to build acceptance. It is important to be flexible. But persist!

## Slide 18: Organizational Change Management
Factors in Organizational Change
  The key to successful management of organizational change lies in the people.
    They are the agents for successful transformation of the organization.
    They determine the Return on Investment from this process
  So let’s have a look at where Resistance to Change comes from and how to best manage it

## Slide 19: Organizational Change Management
Resistance to Change
  Why people resist change:
    Resistance to change can be a defense mechanism caused by frustration and anxiety
    Individuals may not be resisting the change as much as they are resisting a potential loss of status, pay, comfort, or power that arises from expertise
    In many case there is not a disagreement with the benefits of the new process, but rather a fear of the unknown future and about their ability to adapt to it, e.g. fear that one will not be able to develop new skills and behaviors that are required in a new work setting

## Slide 20: Organizational Change Management
Resistance to Change
  Why people resist change:
    There may be resentment in disgruntled employees due to a perceived unfairness of the change. This can be strong enough to lead to sabotage.
    Some employees may see the change as a violation of "personal compacts" management has with their employees. This can involve elements of mutual trust, loyalty and commitment and go very deep
    An employee may have a “competing commitment” that is incompatible with the desired change

## Slide 21: Organizational Change Management
Resistance to Change
  Why people resist change:
    An employee may be operating on the basis of a desire to protect what they feel is the best interests of the organization
    An employee may provoke insightful and well-intended debate, criticism, or disagreement in order to produce better understanding as well as additional options and solutions.

## Slide 22: Organizational Change Management
Resistance to Change
  The take-home message from all this is that there is no simple explanation for Resistance to Change, and therefore no simple way to circumvent it.
  Indeed, there are instances where an employees “resistance”, although not in the plan, could result in beneficial consequences

## Slide 23: Organizational Change Management
How prevalent is Resistance to Change?
  It is generally acknowledged that in an average organization, when the intention for change is announced:
    15% of the workforce is eager to accept it
    15% of the workforce is dead set against it
    70% is sitting on the fence, waiting to see what happens

## Slide 24: Organizational Change Management
How can I best accomplish Organization-wide Change?
  Since our interest here is in Management of Organizational-wide Change, it can be helpful to re-define Resistance to Change as “employees are not wholeheartedly embracing a change that management wants to implement" (Dent & Goldberg, 1999)
  This allows us to focus on gaining acceptance (a positive) rather than on breaking down resistance (a negative).

## Slide 25: Organizational Change Management
How can I best accomplish Organization-wide Change? The high-level view:
  Get senior management agreement (i.e. conflicting goals can kill the project!)
  Identify a champion who can articulate the reasons for and advantages of the change
  Translate the vision for change into a realistic plan and then carry out the plan
  Involve people from every area of the organization
  Communicate. Communicate. Educate. Educate.
  Get organizational buy-in to the change
  Modify organizational structures so that they will sustain the change

## Slide 26: Managing Organizational Change
  From Carter McNamara, PhD, www.mapnp.org
    (Management Assistance Program for Non-Profits)
  Widely communicate the potential need for change. Communicate what you're doing about it. Communicate what was done and how it worked out. Communicate that Senior Management backs this strategy unanimously.
  Get as much feedback as practical from employees, including what they think the problems are and what should be done to resolve them. If possible, work with a team of employees to manage the change.
  Don't get wrapped up in doing change for the sake of change. Know why you're making the change. What goal(s) do you hope to accomplish? Communicate the goals!

## Slide 27: Managing Organizational Change
  From Carter McNamara, PhD, www.mapnp.org
    (Management Assistance Program for Non-Profits)
  Plan the change. How do you plan to reach the goals, what will you need to reach the goals, how long might it take and how will you know when you've reached your goals or not? Focus on the coordination of the departments/programs in your organization, not on each part by itself. Have someone in charge of the plan.
  Delegate decisions to employees as much as possible. This includes granting them the authority and responsibility to get the job done. As much as possible, let them decide how to do the project.
  The process won't be an "aha!" It will take longer than you think.
  Keep perspective. Keep focused on meeting the needs of your customer or clients.

## Slide 28: Managing Organizational Change
  From Carter McNamara, PhD, www.mapnp.org
    (Management Assistance Program for Non-Profits)
  Take care of yourself. Organization-wide change can be highly stressful.
  Don't seek to control change, but rather expect it, understand it and manage it.
  Include closure in the plan. Acknowledge and celebrate your accomplishments.
  Read some resources about organizational change, including new forms and structures.
  Consider using a consultant. Ensure the consultant is highly experienced in organization-wide change.

## Slide 29: Organizational Change Management
Summary
  Organizational Change Management is “all of the actions required for an organization to understand, prepare for, implement and take full advantage of significant change”.
  The goals of Change Management are:
    The successful design, implementation, measurement and maintenance of an organization’s change initiative
    Enhancement of their on-going capacity for managing change

## Slide 30: Organizational Change Management
Summary
  Enterprise Transformation is driven by an underlying strategy that organizes and energizes People to understand, embrace and make full use of new Process and Technology
  Degree of success of this endeavor is measured by the level and nature of the Business Impact achieved

## Slide 31: Organizational Change Management
Take home message:
Provide adequate attention to the human side of technology projects and you will eliminate one of the greatest causes of technology project failure.

## Slide 32: Appendix

## Slide 33: Organizational Change Web Links
Teaching the Caterpillar to fly by by Scott J. Simmerman, Ph.D.
  http://www.squarewheels.com/content/teaching.html
Sample Organizational Change Management Plan
  http://www.hhs.gov/ufms/ufmscmpfinal.pdf

## Slide 34: Organizational Change Web Links
Employee Resistance to Organizational Change ©2002 by Albert F. Bolognese
  http://www.newfoundations.com/OrgTheory/Bolognese721.html
Basic Context for Organizational Change Written by Carter McNamara, PhD | Applies to nonprofits and for-profits unless noted
  http://www.mapnp.org/library/mgmnt/orgchnge.htm