## Slide 1: CS 501: Software Engineering Fall 2000
Lecture 3
(a) Feasibility Study
(b) Requirements Definition

## Slide 2: Administration
Assignment 1: Look on the course web site
Project teams:
• If you have definitely chosen a project, please notify the Teaching Assistants with the names of your team members
• If you do not have a team you can meet after class
• Monday's recitations session will be to help the people who do not have projects form teams
• We may ask teams to add extra members
• A Teaching Assistant will be added to each team.

## Slide 3: Feasibility Study
Before beginning a project, a short, low-cost study to identify
• Client
• Scope
• Potential benefits
• Resources needed:
staff, time, equipment, etc.
• Potential obstacles
Where are the risks? How can they be minimized?

## Slide 4: Feasibility Study
A feasibility study leads to a decision:
go ahead
do not go ahead
think again
In production projects, the feasibility study often leads to a budget request.
In research, a feasibility study is often in the form of a proposal.

## Slide 5: CS 501: Client
In CS 501, you have two clients:
• The client for the project
• The professor for the course
Can you satisfy them both?

## Slide 6: Scope
What are the boundaries of the project?
CS 501 Examples:
• Static web pages with open access on the Web [Web Profiler]
• Used by the general public [Digital Collections]
• Varying data formats [Legal Information]
• Thousands of sensors [Data mining]
• Support for Windows, Mac, Unix [SALSA]

## Slide 7: Potential Benefits
Why are you doing this project?
Examples
• Create a marketable product
• Improve the efficiency of an organization
• Control a system that is too complex to control manually
• New or improved service
• Safety or security
• Get a good grade on CS 501

## Slide 8: Resources
Examples: CS 501
Staff: 5 to 7 students, with some help. How many hours per week? What skills do people have?
Time: Must be completed by end of semester, including operational system, documentation, presentation
Equipment and software: What special needs are there?
Client: Will the client be sufficiently available and helpful?

## Slide 9: Obstacles
CS 501 projects
Start-up time. Creating a team, scheduling meetings, acquiring software, learning new systems, ...
Business considerations. Licenses, trade-secrets, ...
Too ambitious. Nothing to show at the end of the semester.
Changing circumstances. Client leaves the university, ...
What else?

## Slide 10: How to Minimize Risk?
CS 501 Projects
• Several target levels of functionality:
required, desirable, optional
• Visible software process: intermediate deliverables
• Good communication within team and with
Teaching Assistant
Good processes lead to good software
Good processes reduce risk

## Slide 11: Feasibility Report
A written document
• For a general audience: client, financial management,
technical management, etc.
• Short enough that everybody reads it
• Long enough that no important topics are skipped
In CS 501, I am looking for a well written, well presented document.

## Slide 12: Requirements Definition and Analysis
Requirements
Definition
System and
Software design
Programming
and Unit Testing
Integration and
System Testing
Operation and
Maintenance

## Slide 13: Example: Library of Congress (A Partial Failure)
Outline Description
The Library of Congress requires a repository system to store and make accessible very large amounts of highly varied material over long periods of time.

## Slide 14: Chronology
1993-94 CNRI carries out research on architectures for
digital libraries
1995-97 CNRI implements prototype repository for
Library of Congress
1998 CNRI and Library of Congress carry out requirements
definition

## Slide 15: The Repository
Repository
Identification System
Search System
Users

## Slide 16: Storage and Representation of Complex Objects
Data
Several representations:
thumbnail image
reference image
archival image
Metadata
Each representation may have its own metadata

## Slide 17: Repository: Research Achievements
1. CORBA implementation of repository access protocol.
2. Integration of persistent naming through handle system.
3. Use of structural metadata to describe complex objects, elementary typology.
4. Access management framework and implementation.
5. Applet-based middleware for user interfaces.
6. Information visualization program to view the structure of large collections.

## Slide 18: Good Discoveries During Prototype
• Structuring complex information in digital libraries
• Data driven digital library interfaces
• Comparison of object-oriented, relational, and file
based storage systems
• Naming and identification of library objects
• Boundaries of required repository system

## Slide 19: Bad Discoveries During Prototype
• Resistance to change within Library of Congress
• Technical weakness of Library of Congress
• Gaps in CNRI architecture

## Slide 20: Mistakes
• Confusion of objectives (research and implementation)
• Failure to involve all stakeholders
• Over-ambitious (no proper feasibility study)

## Slide 21: The Requirements Process
Feasibility
Study
Requirements
Analysis
Requirements
Definition
Requirements
Specification
Feasibility
Report
System
Models
Definition of
Requirements
Specification of
Requirements
Requirements
Document

## Slide 22: Requirements Definition
High-level abstract description of requirements:
• Specifies external system behavior
• Comprehensible by customer, management and users
Should reflect accurately what the customer wants:
• Services that the system will provide
• Constraints under which it will operate

## Slide 23: Library of Congress Requirements Study
Team (all experienced): Librarian, Software Engineer (CNRI),
Computing Project Leader (Library of Congress), + 2 others
Advisors: Mailing list of about 20 knowledgeable stakeholders.
Timetable: Preliminary report (2 months). Final report (1 month).

## Slide 24: Functional Requirements
Example: Library of Congress repository
• Support for complex digital objects
• Access management
• Identification
• Information hiding
• Open protocols and formats
• Integration with other systems (scope)

## Slide 25
Current Storage Structure
(in Unix files, by aggregate)
Index Generation
(including pre-processing)
American Memory User Interface
(retrieval, navigation, & display)
Object Administration System
Repository
NDLP Workflow
Tracking Support
Handle-server
NDLP collections
already released
NDLP collections
in conversion
Coolidge collection
(for repository test)
Future
NDLP collections
NOW
FUTURE
ILS OPAC Interface
Other User Interfaces
(e.g. RLG, OCLC, DLF partners)
Other applications
and materials
ILS
Handle assignment
& registration
Handle resolution
Supporting infrastructure
DRAFT OVERVIEW OF ITS SUPPORT
FOR NDLP PRODUCTION AND DELIVERY OF AMERICAN MEMORY
AM user interface plus
access management
for objects/collections

## Slide 26: Non-functional Requirements
Environment:
• Estimates of sizes, numbers of users, etc.
• Reliability and performance measures and targets
Preferred:
Example: Library of Congress repository
• Hardware and software systems (e.g., IBM/Unix)
• Database systems (e.g., Oracle)
• Programming languages (e.g., C and C++)

## Slide 27: Evolution of Requirements
• If the requirements definition is wrong, the system will be
a failure.
• With complex systems, understanding of requirements
always continues to improve.
Therefore...
• The requirements definition must evolve.
• Its documentation must be kept current (but clearly
identify versions).